Scrum plans week 3 (from May 5)

Pim van den Bogaerdt, pvandenbogaerd, 4215516  
Ramin Erfani, rsafarpourerfa, 4205502  
Robert Luijendijk, rluijendijk, 4161467  
Mourad el Maouchi, melmaouchi, 4204379  
Kevin van Nes, kjmvannes, 4020871

TI2805 Contextproject 2013/2014, TU Delft  
Group 5, Computer Games

Version 2

# Product backlog with tasks, assignments and estimates

1. Testing
   * Choose a test framework and make it ready for use: Pim. Estimate: 3-5 hours.
2. Primitive circuit
   * Create a simple circuit: Mourad. Estimate: 4-6 hours.
3. Car
   * Create a car with simple control: Ramin. Estimate: 4 hours.
   * Create a simple sprite: Ramin. Estimate: 8 hours.
   * Implement simple velocity physics: Kevin. Estimate: not known.
4. Camera
   * Create a camera that follows the car: Robert. Estimate: 8-10 hours.