Sprint Plan # 3  
(for the week of May 19)

Context Project: Games

Group: 5

Pim van den Bogaerdt, pvandenbogaerd, 4215516

Ramin Erfani, rsafarpourerfa, 4205502

Robert Luijendijk, rluijendijk, 4161467

Mourad el Maouchi, melmaouchi, 4204379

Kevin van Nes, kjmvannes, 4020871

| User Story | Task | | | |
| --- | --- | --- | --- | --- |
| Id | Description | Assigned to | Estimated effort |
| As a user, I want to either control the steering wheel or the throttle. | 1 | Creating Acceleration Buttons | Pim | 1,5 |
| 2 | Gyroscopic steering | Kevin | 3 |
| 3 | Making steering and acceleration separate | Ramin | 3 |
| 4 | Refactor and add comments to AutoBehaviour class | Pim | 1,5 |
| 5 | Creating overview track | Pim and Kevin | 3 |
| The process must follow the guidelines. | 6 | Road + MoSCoW agreement | Whole team | 0,5 |
| 7 | Finalize Product planning | Ramin and Robert | 1 |
| As a user, I want to see the effects of other players controlling their car. | 8 | Setting up a server | Mourad | 1 |
| The product must be robust and well tested. | 9 | Class diagram realization | Mourad | 2 |
| 10 | Standard QA Testlist | Mourad and Robert | 1 |